Website and Process Enhancement

Project Description:
This project aims to overhaul the Able Athletics website and streamline its registration and event management processes to enhance the experience for families, volunteers, and administrators.

Contact:
- Gabriel Cruz, gabe@honestart.com
- Kym Derriman, derriman.kym@gmail.com
Project Objectives:
1. Redesign the website to improve user experience and accessibility.
2. Develop a more efficient online registration system for athletes and volunteers.
3. Automate the volunteer matching and group assignment processes.
4. Automate stakeholder status tracking (volunteer training, athlete profile update).
5. Implement a robust backend database for better information management.
6. High-level consultation to enhance revenue generation strategies, including a donation system and sponsorships. *Out of scope, but if time allows
Scope:
In-Scope: Website redesign, development of registration portals, automation of group assignments, backend database enhancement.

Out-of-Scope: Ongoing website maintenance, hardware upgrades, in-depth business consultation.
Key Stakeholders:
- Vanessa Dias, Main Contact
- Erica Maiorano, Physical Therapist, Founding Member
- Able Athletes and Families
- Sponsors [discussion required]
- Volunteers and Coaches
- Administration Team
Project Requirements:
1. User-friendly registration portals for families and volunteers.
2. Data management system for tracking athlete and volunteer information.
3. Automated systems for event registration, volunteer training reminders, and group assignments.
Assumptions and Constraints:
Assumptions: Stakeholder availability for feedback, existing data is transferable to the new system.

Constraints: Budget limitations, time constraints for project completion, reliance on volunteer participation.
Budget and Resources:
1. Preliminary budget set at [specific budget].
2. Resources may include a project team of web developers, a database specialist, and a UI/UX designer.
High-Level Timeline:
1. Project Start Date: [Start Date]
2. Milestone 1: Website Design Approval - [Date]
3. Milestone 2: Registration System Prototype - [Date]
4. Milestone 3: Backend System Overhaul - [Date]
5. Project Completion: [End Date]
Risks and Mitigation Strategies:
Risk of delayed timelines due to volunteer availability; mitigation by having flexible deadlines.
Risk of budget overruns; mitigation by regular budget reviews and contingency planning.

Approval Signatures:
Vanessa Dias: ___________________
Erica Maiorano: ___________________

This charter outlines the initial plan for the Able Athletics project, setting the stage for detailed planning and execution. The focus is on enhancing the digital and operational aspects of the organization to better serve its community.